## Slide 1
Signal platform
DeliveryGuard and
Fraud Guard pilot review
Architecture, synthetic demonstrations
and acceptance gates
Decision requested:
approve a scoped sandbox evaluation
29 October 2026
Notes: CORE PRESENTATION ROUTE: slides 1, 2 and 14–20. Total target: 10 minutes including the live demo. Slide 21 is optional evidence. Slides 22–26 are the architect Q&A appendix. DeliveryGuard slides 3–13 are backup.
00:00–00:25 | Opening
We have built a platform for investigating operational problems and controlling recovery through evidence. Fraud Guard applies that foundation to a payment use case. Today I am requesting acceptance of a scoped internal Databricks pilot using synthetic data. Live payment integration requires a separate decision.
Advance to slide 2.
REFERENCE / QUALIFICATION
Decision requested: approve a scoped internal sandbox evaluation. Evidence snapshot comes from the local implementation validated on 28 October 2026. Current production integrations, authorization, performance and business value require separate validation.
Cover artwork: AI-generated conceptual illustration. It is not evidence of deployed payment infrastructure.

## Slide 2
The pilot decision
02
Approve a bounded internal evaluation
One sandbox workspace. A synthetic dataset per pilot workstream. Named engineering and operations owners.
Business question
Can operators recover the failed delivery channel while preserving successful delivery evidence?
Boundary of acceptance
Architecture direction and pilot scope. Production approval follows separate security and reliability gates.
Notes: 00:25–01:00 | Problem and decision
A suspicious payment involves separate questions: what triggered concern, whether the customer should authenticate, whether an analyst can release it, and what the issuer actually decided. This prototype makes those decisions explicit and traceable.
We are asking for acceptance of the architecture direction, pilot scope and named owners. We are not asking for permission to process live payments.
Jump to Fraud Guard architecture, slide 14. DeliveryGuard slides 3–13 are supporting material.
REFERENCE / QUALIFICATION
Open with the decision. Ask the architect to accept the contract and evaluation scope, appoint an owner and sponsor access to an isolated sandbox. Do not imply that this deck or software grants acceptance. The commercial value hypothesis is shorter triage and fewer unnecessary replays. Neither has been measured in production.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/architecture-and-demo.md
Scope: local implementation and proposed pilot design, reviewed 28 October 2026.

## Slide 3
Current executable architecture
03
Synthetic JSON file
Python validation
and worker
Local broker ledger
Local MFTS receiver
Consumer payload
verification
SQLite transaction
Manifest + audit + incident
Read-only advisor
Evidence-bound proposal
Approval gate
Recovery executor
Flask portal exposes workflow status, Signal investigations and lineage from the same persisted run
Notes: Solid connectors show processing and evidence flow. Dashed connector shows the approved recovery action. The local adapters write persisted Python/SQLite state. The advisor is pure and cannot execute recovery. SQLite atomically saves request state, audit evidence and the Signal projection. The browser is a control surface rather than a source of hard-coded incident outcomes. Production external writes cannot share this SQLite transaction.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/architecture-and-demo.md
Scope: local implementation and proposed pilot design, reviewed 28 October 2026.

## Slide 4
Real implementation and synthetic boundaries
04
Area | Real in this repository | Synthetic or pending
Processing | File reads, validation, routing, hashing | Synthetic records and virtual clock
Delivery | Adapter calls, manifests and retries | Local broker and receiver, no network
Investigation | Deterministic risk rules and lineage | Declared consumer dependencies
Recovery | Evidence checks and selective retry | Simulated requester and approver
Platform | Bundle generation and connector code | No Databricks execution verified
The local execution profile runs Delivery Lab Python operations. Exported Spark programs require a Databricks runtime.
Notes: Be precise: workflow builder uses deterministic templates, with hourly schedule inference. It exports a local-workflow.json graph and separate Databricks Spark sources. Local execution does not establish runtime equivalence with Spark. Existing Jobs/SQL/Unity Catalog connector code is separate and has not been exercised by the delivery simulator. Approval names are illustrative, not enterprise RBAC. No LLM is used.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/architecture-and-demo.md
Scope: local implementation and proposed pilot design, reviewed 28 October 2026.

## Slide 5
Guided demo walkthrough
05
Step | Manager sees | Evidence to inspect
1. Workflow ready | Generated plan and task graph | Plan fingerprint and frozen configuration
2. Execute | Validation passes, MFTS fails | 5 broker records, 0 transfer artifacts
3–4. Detect and investigate | BREACHED risk and exposed reports | Channel manifest, lineage and reasons
5–6. Request and approve | Request then separate approval | Action bound to current evidence hash
7–8. Recover and verify | MFTS completes, reports turn green | Kafka stays at 5, payload checks pass
Live entry: http://127.0.0.1:8080/demo
Autoplay takes about one minute
Notes: Presenter script: open the local /demo URL and click Start guided demo once. Pause after investigation. Explain why a Kafka replay is unnecessary. Resume through simulated approval and MFTS-only execution. At completion show both current reports and a preserved earlier failure snapshot. Previous step is historical review, not a rollback. The loopback URL works only on the machine running the app. Keep the screenshots in the deck as a fallback.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/workflow-builder.md
Scope: local implementation and proposed pilot design, reviewed 28 October 2026.

## Slide 6
Recovery proof in the golden scenario
06
Observed evidence | After failure | After recovery and verification
Accepted Kafka records | 5 | 5
MFTS artifacts | 0 | 5
Verified consumer reports | 0 | 2
Workflow status | Recovery required | SUCCEEDED
Approval state | Not requested | EXECUTED
Recovery preserves the missed deadline in history. Green reports require content verification.
Notes: These are observations from the local golden scenario, not throughput measurements or a production SLA. Treasury consumes three records and Operations two. The advisor moves to ON_TRACK when required delivery is complete, while elapsed deadline evidence remains. Source: evaluation.json and the guided browser run. Recovered status alone never proves external business correctness.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/evaluation.json
Scope: local implementation and proposed pilot design, reviewed 28 October 2026.

## Slide 7
Guided demo evidence
07
A manager can inspect each decision
Pause at failure to inspect the red channel and affected reports.
Revisit saved steps after recovery without changing the underlying run.
Expand fingerprints and audit details when the architect asks for proof.
Notes: Screenshot of the implemented local guided demo. UI names simulated actors and local boundaries. Start creates an isolated run. Autoplay uses the same transaction/approval checks as manual operation. Refresh restores the latest saved step in paused mode. Leaving the page stops playback. Open current Delivery Lab and investigation links refer to live current state rather than the historical view shown.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/guided-demo.png
Scope: local implementation and proposed pilot design, reviewed 28 October 2026.

## Slide 8
Controls that make recovery reviewable
08
Stable identities
Per-record distribution IDs and payload fingerprints separate identical duplicates from conflicting content.
Ambiguous acknowledgments
UNKNOWN delivery requires reconciliation before retry. A timeout does not prove non-delivery.
Evidence-bound approval
Execution rejects missing or stale approval. Requester and approver must differ in the local protocol.
Verified completion
Consumer checks compare receiver payloads with canonical records before reports become healthy.
Notes: The evidence hash supports reproducibility. It is not a digital signature or tamper-proof ledger. Demo actors do not enforce enterprise separation of duties. Replay suppression applies to successful manifest entries within a run. Separate experiments have isolated broker ledgers. No global deduplication or end-to-end exactly-once guarantee exists. Real Kafka reconciliation requires trustworthy broker or consumer evidence.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/architecture-and-demo.md
Scope: local implementation and proposed pilot design, reviewed 28 October 2026.

## Slide 9
DeliveryGuard baseline evidence
09
09
Python tests passed
9
Evaluated fault scenarios
5
Kafka records before and after recovery
Covered locally
Timeout reconciliation, retry exhaustion, quarantine, duplicate suppression, stale approval and transaction rollback.
Still unmeasured
Production throughput, live connector behavior, enterprise authorization and operator triage improvement.
Notes: 44 tests passed in the preceding implementation validation, including two guided-demo tests. JavaScript lineage checks passed separately. Nine scenarios in evaluation.json passed their declared assertions. Scenario report predates guided-demo additions and does not benchmark the cloud. Proposed 50% lower median triage remains a hypothesis. Zero unsafe recommendations in fixtures is not a universal safety guarantee.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/evaluation.json
Scope: local implementation and proposed pilot design, reviewed 28 October 2026.

## Slide 10
Proposed internal Databricks architecture
10
Proposed deployment topology, subject to sandbox validation
Databricks App
Review and investigation UI
Operational API
Identity + approval gates
Jobs / Lakeflow
Synthetic ingestion
Quality checks
Governed Delta evidence
Lineage + quality + audit
Transactional claim service
Leases + fencing + execution
Approved adapters
Kafka + MFTS receipts
Advisory reads stay separate from authorized execution. Operational ownership requires a proven claim protocol.
Notes: Target design, not deployed state. Unity Catalog governs tables and evidence access. A Databricks App hosts the review surface. Existing Jobs/SQL/lineage collectors require allowlisted assets and tested grants. The delivery execution path still needs implementation for Databricks mode. Choose the operational store after testing concurrency and crash recovery. Ordinary Delta MERGE is not assumed to provide a distributed lock. The write-to-Kafka/write-to-manifest crash window requires explicit reconciliation. Real MFTS must define batch artifacts, receipts and record mapping.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/architecture-and-demo.md
Scope: local implementation and proposed pilot design, reviewed 28 October 2026.

## Slide 11
Pilot entry gates
11
Gate and owner | Acceptance evidence | Current position
Scope / architect | One isolated workspace, dataset and named owner | Decision requested
Deployment / platform | Bundle validates and App + synthetic Job run successfully | Generated config only
Access / security | Least-privilege grants and agreed per-user visibility | Design and tests required
Identity / application team | Server-enforced roles, distinct approver and expiry | Local simulated actors only
Data / data owner | Approved synthetic fixtures and retention policy | Fixtures available
Notes: Proposed pass/fail gates. Assign actual people during the review. The current App shares evidence through an app identity and is not per-user authorized. Choose the intended visibility model explicitly. Phase one runs only synthetic data in Databricks. Keep real Kafka/MFTS endpoints excluded until adapter approval. Databricks execution should provide CLI validation output, run IDs and app logs as evidence.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/architecture-and-demo.md
Scope: local implementation and proposed pilot design, reviewed 28 October 2026.

## Slide 12
Pilot exit criteria
12
Gate | Pass condition | Evidence and owner
Failure and recovery | Injected failures detect correctly and preserve acknowledged writes | Scenario results / engineering
Approvals | Unauthorized, expired and stale actions fail server-side | Negative tests / security
Restart and concurrency | No double claim or lost evidence across agreed crash windows | Restart and contention tests / platform
Consumer verification | Receipts and payload checks gate completion | Reconciliation results / data owner
Operations and value | Agreed alerting, cost cap and measured triage baseline | Runbook + study / operations
Any unresolved safety or access-control failure blocks expansion to live endpoints.
Notes: Criteria are proposed, not achieved cloud results. Start with synthetic adapters on the approved platform. For a later live-adapter gate, test timeout-after-accept, duplicate delivery, broker/manifest crash windows, transfer checksums, file receipts and batch granularity. Define supported failure windows and retry budgets. The proposed triage study compares equivalent labeled incidents with and without the tool and reports sample size plus distributions. No triage target should substitute for the safety gates.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/architecture-and-demo.md
Scope: local implementation and proposed pilot design, reviewed 28 October 2026.

## Slide 13
DeliveryGuard pilot sequence
13
Phase | Deliverable | Decision
1. Architecture review | Contracts, identity model and ownership | Accept bounded design direction
2. Synthetic Databricks pilot | App, jobs, governed evidence and negative tests | Confirm entry and exit gates
3. Approved adapter validation | Kafka/MFTS receipts and crash recovery evidence | Authorize limited endpoint access
4. Operator evaluation | Triage baseline, measured value and support model | Decide whether to expand
Requested today
Sponsor the sandbox pilot, nominate accountable owners and record acceptance conditions.
Notes: Close with a human decision record: accept with named conditions, request specified changes, or defer with explicit blockers. Do not represent demo completion as management approval. Duration, staffing and budget need agreement before execution, so this deck does not invent calendar commitments. Production rollout and commercialization require separate validation, tenancy, licensing and support decisions.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/architecture-and-demo.md
Scope: local implementation and proposed pilot design, reviewed 28 October 2026.

## Slide 14
Fraud Guard architecture
14
Implemented local payment path with merchant-side screening
Synthetic requests
Tokens + USD amounts
Feature computation
Velocity + device history
Versioned fraud rules
Policy decision
Gateway simulator
Authorization request
Authentication or
analyst release gate
Issuer simulator
Receipt ledger
SQLite state and audit
Signal investigation + payment-flow lineage
Only eligible transactions reach authorization. A local issuer receipt resolves uncertain gateway outcomes.
Notes: 01:00–01:45 | Architecture
Fraud Guard sits on the merchant side before normal authorization. A strict transaction contract feeds feature computation and versioned rules. The service can allow processing, require authentication, require review, block the attempt or hold it because risk evaluation is unavailable. Only eligible requests reach the gateway.
The local implementation persists transaction state, issuer receipts, audit events and the Signal investigation in SQLite. This proves a coherent local execution path. Distributed failure boundaries still require validation.
Point to the normal path and the separate review branch.
REFERENCE / QUALIFICATION
The gateway path is conditional: ALLOW can proceed directly. CHALLENGE requires simulated authentication. REVIEW requires evidence-bound release. BLOCK and UNAVAILABLE do not call the issuer. The diagram summarizes the runtime; SQLite atomically owns session state, audit, local issuer receipts and the Signal projection. Dashed line represents approved release. This does not establish atomicity with an external issuer.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/fraud-guard.md
Evidence scope: local synthetic implementation reviewed 29 October 2026. Proposed cloud gates remain pending.

## Slide 15
Fraud, authentication and payment decisions
15
Decision | Owner in the MVP | Guardrail
Fraud clearance | Deterministic rules | ALLOW, CHALLENGE, REVIEW, BLOCK or UNAVAILABLE
Customer authentication | Local challenge simulator | Pass before expiry before proceeding
Analyst release | Simulated analyst and supervisor | REVIEW only, fresh evidence and expiry
Payment authorization | Gateway and issuer simulators | Issuer may decline after fraud clearance
Unknown authorization | Receipt reconciliation | No blind retry or duplicate authorization
An analyst release never overrides a block, failed authentication or an issuer decline.
Notes: 01:45–02:15 | Decision ownership
Fraud clearance does not guarantee payment approval. The issuer can decline independently, and an analyst release cannot override that decline. Human review is a separate hold-and-release flow. We would not leave a synchronous gateway request waiting indefinitely for an analyst.
Advance to real versus synthetic boundaries.
REFERENCE / QUALIFICATION
This is an authorization-only MVP. Capture, refund, reversal, settlement and chargeback semantics are outside scope. Roles are local simulated names, not authenticated enterprise identities. Both challenges and analyst proposals expire after 120 virtual seconds. An executed release must remain current and unexpired when authorization starts. A future approved EMV 3DS integration would replace the challenge simulator.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/fraud-guard.md
Evidence scope: local synthetic implementation reviewed 29 October 2026. Proposed cloud gates remain pending.

## Slide 16
Fraud Guard: real versus synthetic
16
Area | Real implementation | Synthetic or pending
Input and features | Strict contract and rolling attempt counts | SYN tokens, generated history, virtual clock
Fraud checks | Versioned rules and reason codes | Illustrative thresholds, no trained model
Payments | Idempotency, state transitions and receipts | Local gateway and issuer adapters
Approvals | Distinct roles, evidence hash and expiry checks | Simulated names, no enterprise identity
Investigation | Persisted Signal case and historical snapshots | Declared flow, no live card or table lineage
No real card data, payment network, EMV 3DS, Databricks or model connection participates.
Notes: 02:15–03:00 | What works today
The processing is real: Python computes features, evaluates rules, enforces state transitions and checks approval evidence. The transaction histories, gateway responses, issuer behavior and approval identities are synthetic. Authentication is simulated. We have no EMV 3DS integration or trained fraud model. We demonstrate workflow correctness without claiming fraud accuracy or production readiness.
Next show the guided payment demo.
REFERENCE / QUALIFICATION
All transaction amounts are USD minor units. Unknown fields and non-synthetic token formats fail contract validation. This restriction is not PCI certification or a complete data-loss prevention system. Green means safely handled under demo policy, which can include a block or issuer decline. It does not mean confirmed legitimate. Session-local deduplication does not establish global merchant/tenant idempotency. No fraud accuracy or production safety claim is supported.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/fraud-guard.md
Evidence scope: local synthetic implementation reviewed 29 October 2026. Proposed cloud gates remain pending.

## Slide 17
Guided payment demo
17
Nine steps, about one minute
1. Receive two synthetic payment requests
2–3. Screen both, authorize the normal purchase
4. Investigate the flagged purchase in Signal
5–7. Request, approve and execute release
8–9. Reconcile an issuer acknowledgment timeout
Observed result: 2 requests, 2 issuer receipts
Live entry: http://127.0.0.1:8080/fraud
Notes: 03:00–05:30 | Live guided demo
BEFORE THE MEETING: confirm the local app is running, open http://127.0.0.1:8080/fraud, keep the PDF as fallback, and use a fresh guided run. Do not submit real card or personal data.
ACTION: click Start guided fraud demo.
SAY: We receive a normal $15 purchase and a $1,500 purchase on a previously seen device. The service computes features. The normal purchase clears the rules and receives issuer authorization. The larger purchase stays held for analyst review.
ACTION: Pause at Investigate flagged purchase. Scroll to features and payment-flow lineage.
SAY: Here is the rule version, observed feature values and decision reason. Signal uses evidence from this execution. The diagram is a declared payment-processing path, not Unity Catalog table lineage. We preserve the original finding after completion.
ACTION: Resume through request, approval and release.
SAY: analyst-demo requests release against the current evidence fingerprint. supervisor-demo approves. The backend checks the role, evidence and expiry. These names demonstrate the protocol; enterprise identity is a pilot gate.
AT UNKNOWN: The issuer accepted the request, but the acknowledgment was lost. Blind authorization retry could duplicate the attempt, so we require reconciliation.
AT COMPLETION: The matching receipt resolves the outcome. Two transactions have two receipts. Review the prior snapshot to show the original held or UNKNOWN state without modifying current state.
FALLBACK: use the screenshot and explain these observations. Do not imply a live run occurred if the server is unavailable.
Allow about one minute of autoplay plus time for explanation and the investigation pause. Return to slide 18.
REFERENCE / QUALIFICATION
Live entry: http://127.0.0.1:8080/fraud on the machine running the server. Click Start guided fraud demo. Pause after investigation to show features and lineage. A normal $15 purchase gets ALLOW and issuer approval. A known-device $1,500 purchase gets REVIEW. analyst-demo requests release and supervisor-demo approves. After release, the issuer accepts but the gateway sees UNKNOWN. Reconciliation reads the matching local receipt without a new authorization. Historical steps retain original evidence. The browser walkthrough observed two final approvals and two receipts. A separate scenario demonstrates issuer decline. Screenshot is local product evidence, not a live gateway.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/fraud-guard.md
Evidence scope: local synthetic implementation reviewed 29 October 2026. Proposed cloud gates remain pending.

## Slide 18
Databricks pilot integration for Fraud Guard
18
Layer | Proposed pilot responsibility | Required evidence
Databricks data plane | Governed synthetic events, features and evaluation jobs | Schema contracts, freshness and replay results
Online decision service | Rules, current features and bounded responses | Measured latency, deadline and outage behavior
Operational state | Tenant-scoped idempotency and durable claims | Concurrency, restart and crash-window tests
Databricks App / Signal | Authenticated investigation and approval surface | Role enforcement and visibility tests
Payment adapters | Simulator first, approved test endpoints later | Provider-specific receipts and reconciliation
Current Fraud Guard runs locally. Databricks deployment and Workflow Builder integration remain pending.
Notes: 05:30–06:30 | Databricks role
Databricks would support governed event history, feature pipelines, evaluation jobs and investigation evidence. We propose a dedicated online decision service for the synchronous payment path. We need latency and feature freshness tests before choosing its final placement and online store.
Fraud Guard currently runs locally. Moving operational state, enforcing authenticated access and connecting its jobs to the Workflow Builder remain pilot implementation work.
REFERENCE / QUALIFICATION
Target architecture, not a deployed result. Use Databricks for governed history, feature pipelines, evaluation and evidence. Keep the synchronous decision service separate until serving placement and latency are validated. The current Databricks App mode disables Fraud Guard and does not migrate its SQLite store. Its exported workflow sources do not yet run Fraud Guard. Select the online feature/state store after freshness, tenancy and failure tests. No numerical response SLO is claimed; risk, payments and platform owners must agree it before testing. Real issuer/database writes cannot share the local SQLite transaction.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/fraud-guard.md
Evidence scope: local synthetic implementation reviewed 29 October 2026. Proposed cloud gates remain pending.

## Slide 19
Fraud Guard pilot acceptance criteria
19
Gate | Pass condition | Evidence owner
Decision separation | Blocks, failed authentication and outages make zero issuer calls | Payments engineering
Authorization safety | Duplicates reuse results. UNKNOWN requires reconciliation | Payments + platform
Approval and authentication | Missing, wrong-role, stale and expired approvals fail | Security + application
Databricks deployment | Synthetic job runs, feature freshness and restart checks pass | Databricks platform
Value and operations | Service meets agreed latency and cost limits. Outage checks pass | Risk + operations
Local evidence: 59 platform tests, including 15 Fraud Guard tests, and 8 synthetic scenario evaluations.
Notes: 06:30–08:00 | Acceptance criteria
Acceptance should rest on observable behavior. Blocks, failed authentication and the configured outage hold must prevent issuer calls. Identical requests must reuse results; conflicting payloads must fail; unknown authorization outcomes must reconcile before retry. Missing, wrong-role, stale and expired approvals must fail server-side.
The Databricks pilot must demonstrate synthetic job execution, feature freshness, restart behavior and access controls. Owners must agree response deadlines, outage behavior, cost limits and accountability before testing. Passing a local demo is a starting point; the pilot must produce its own evidence.
08:00–09:00 | Evidence and limitations
We have 59 platform tests, including 15 Fraud Guard tests, plus eight synthetic scenario evaluations. These cover decision separation, authentication gates, velocity blocks, stale approvals, duplicates, competing authorization and rollback. They do not establish production throughput, fraud precision, false-decline rates or compliance. The main open questions are authenticated identity, tenant-scoped idempotency, feature freshness and external crash-window reconciliation.
REFERENCE / QUALIFICATION
All gates are proposed cloud-pilot criteria, not achieved Databricks outcomes. The local implementation passed 59 Python tests, of which 15 cover Fraud Guard, plus lineage and syntax checks. Eight fraud scenario families passed their assertions: review timeout, normal approval, issuer decline, velocity block, authentication pass, authentication fail, risk outage and authorization timeout. Risk outage deliberately remains held and incomplete. Require merchant/tenant-scoped keys, signed identity, authenticated callbacks, retention and policy ownership before endpoint expansion. Quantitative latency and throughput targets require agreement before the pilot, not invention in this presentation. Fraud precision/recall and false-decline costs require representative labeled data.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/fraud-evaluation.json
Evidence scope: local synthetic implementation reviewed 29 October 2026. Proposed cloud gates remain pending.

## Slide 20
Requested acceptance and next decisions
20
Accept a synthetic Databricks pilot with explicit conditions
Architecture sponsor
Confirm merchant-side placement and scope
Payments and risk owners
Approve decision policy, release limits and outage behavior
Platform and security owners
Select state, identity and evidence controls
Pilot review
Evaluate recorded tests before approving any live endpoint
Acceptance authorizes evaluation. Production payment approval remains a separate decision.
Notes: 09:00–10:00 | Acceptance request
My request is a synthetic Databricks pilot under named conditions. We need an architecture sponsor, payments and risk owners for policy and fallback behavior, and platform and security owners for deployment, identity and operational state.
The next review should examine recorded test results against agreed gates before considering live endpoints.
Would you accept this direction with conditions, or identify architectural changes you want before we proceed?
STOP and let the manager respond. Appendix slides support questions and are outside the ten-minute core presentation.
If asked about an unproven property: We have not validated that yet. I would make it an explicit pilot gate and return with measured evidence.
REFERENCE / QUALIFICATION
Ask the manager to record accept with conditions, changes required, or defer with explicit blockers. Name accountable people, data scope, a cost cap and the next evidence review. Existing DeliveryGuard material remains in slides 2–13. Fraud Guard is the second pilot workstream, with independent payment-specific state and guards. Do not interpret demo completion as management approval, regulatory certification, live-payment readiness or permission to handle real cardholder data.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/fraud-guard.md
Evidence scope: local synthetic implementation reviewed 29 October 2026. Proposed cloud gates remain pending.

## Slide 21
Authorization evidence through the demo
2 requests
2 issuer receipts
Reconciliation resolves uncertainty
without another authorization.
Observed in the synthetic guided run
Chart: 
| Normal authorized | Acknowledgment lost | Reconciled
Cumulative issuer receipts | 1 | 2 | 2
21
Notes: Optional evidence infographic outside the ten-minute core. The normal request creates the first local receipt. Authorization of the reviewed request creates the second receipt, while the gateway sees UNKNOWN. Reconciliation resolves its outcome and leaves receipt count unchanged at two. This is local simulator evidence, not a payment-network performance measure. Source: guided browser run and investigator/fraud.py.

## Slide 22
ARCHITECT APPENDIX
Architecture and platform placement
Why build rather than buy?
The pilot evaluates investigation and policy controls around existing payment services. A replacement case and buy-versus-build assessment remain open.
Where does Databricks enter the critical path?
Start with governed history, features and evaluation. Validate tail latency and freshness before selecting online serving placement.
Why SQLite?
It makes local state transitions atomic. The pilot must select an operational store for tenancy, concurrency and external side effects.
22
Notes: QUESTION HANDLING: These answers describe the implemented synthetic scope and proposed pilot gates. Do not improvise claims of latency, accuracy, certification or live readiness.
Why build rather than buy?
The pilot evaluates investigation and policy controls around existing payment services. A replacement case and buy-versus-build assessment remain open.
Where does Databricks enter the critical path?
Start with governed history, features and evaluation. Validate tail latency and freshness before selecting online serving placement.
Why SQLite?
It makes local state transitions atomic. The pilot must select an operational store for tenancy, concurrency and external side effects.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/fraud-guard.md and the manager presentation script from this conversation.

## Slide 23
ARCHITECT APPENDIX
Authorization and failure correctness
Do we guarantee exactly-once authorization?
No. We demonstrate session-local idempotency. Production needs merchant-scoped keys and explicit acceptance-versus-persistence crash tests.
How do we resolve a timed-out issuer request?
Use an authoritative provider lookup or reconciliation receipt. Without trustworthy evidence, preserve UNKNOWN and prevent blind retry.
Can an analyst override a decline?
No. Release applies only to REVIEW before authorization. Blocks, failed authentication and issuer declines remain protected.
23
Notes: QUESTION HANDLING: These answers describe the implemented synthetic scope and proposed pilot gates. Do not improvise claims of latency, accuracy, certification or live readiness.
Do we guarantee exactly-once authorization?
No. We demonstrate session-local idempotency. Production needs merchant-scoped keys and explicit acceptance-versus-persistence crash tests.
How do we resolve a timed-out issuer request?
Use an authoritative provider lookup or reconciliation receipt. Without trustworthy evidence, preserve UNKNOWN and prevent blind retry.
Can an analyst override a decline?
No. Release applies only to REVIEW before authorization. Blocks, failed authentication and issuer declines remain protected.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/fraud-guard.md and the manager presentation script from this conversation.

## Slide 24
ARCHITECT APPENDIX
Security and approval controls
Is maker/checker enforcement complete?
The demo enforces distinct simulated roles. Production needs authenticated identity, trusted role assignment and server-side authorization.
Does the evidence hash prevent tampering?
No. It binds approval to the evidence used. Audit integrity needs protected storage, retention and an agreed integrity mechanism.
Are we PCI compliant?
We make no certification claim. The demo uses synthetic tokens. Real-card integration needs a separate scope and security assessment.
24
Notes: QUESTION HANDLING: These answers describe the implemented synthetic scope and proposed pilot gates. Do not improvise claims of latency, accuracy, certification or live readiness.
Is maker/checker enforcement complete?
The demo enforces distinct simulated roles. Production needs authenticated identity, trusted role assignment and server-side authorization.
Does the evidence hash prevent tampering?
No. It binds approval to the evidence used. Audit integrity needs protected storage, retention and an agreed integrity mechanism.
Are we PCI compliant?
We make no certification claim. The demo uses synthetic tokens. Real-card integration needs a separate scope and security assessment.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/fraud-guard.md and the manager presentation script from this conversation.

## Slide 25
ARCHITECT APPENDIX
Risk quality and operating behavior
What is the latency SLA?
Unestablished. Owners must allocate the response budget, then measure tail latency and timeout behavior under representative load.
What happens when risk evaluation is unavailable?
The demo holds the request. Production fallback must be an approved risk policy with bounded timeouts and observable outcomes.
How accurate are the fraud rules?
Accuracy is unmeasured. Evaluate representative labeled data and the cost of false declines before making detection claims.
25
Notes: QUESTION HANDLING: These answers describe the implemented synthetic scope and proposed pilot gates. Do not improvise claims of latency, accuracy, certification or live readiness.
What is the latency SLA?
Unestablished. Owners must allocate the response budget, then measure tail latency and timeout behavior under representative load.
What happens when risk evaluation is unavailable?
The demo holds the request. Production fallback must be an approved risk policy with bounded timeouts and observable outcomes.
How accurate are the fraud rules?
Accuracy is unmeasured. Evaluate representative labeled data and the cost of false declines before making detection claims.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/fraud-guard.md and the manager presentation script from this conversation.

## Slide 26
ARCHITECT APPENDIX
Acceptance and interpretation
What does a green graph mean?
The workflow reached safely handled demo outcomes, including blocks or declines. Green does not certify a legitimate payment.
What should the manager approve today?
The bounded pilot scope, accountable owners and acceptance conditions. Live endpoints and production rollout need later approval.
What if the prototype has not proved a property?
We have not validated that yet. Make it an explicit pilot gate and return with measured evidence.
26
Notes: QUESTION HANDLING: These answers describe the implemented synthetic scope and proposed pilot gates. Do not improvise claims of latency, accuracy, certification or live readiness.
What does a green graph mean?
The workflow reached safely handled demo outcomes, including blocks or declines. Green does not certify a legitimate payment.
What should the manager approve today?
The bounded pilot scope, accountable owners and acceptance conditions. Live endpoints and production rollout need later approval.
What if the prototype has not proved a property?
We have not validated that yet. Make it an explicit pilot gate and return with measured evidence.
Source: /Users/hariprasadtammineni/Documents/ChatGPT/databricks-utlity/docs/hackathon/fraud-guard.md and the manager presentation script from this conversation.